Be it enacted by the People of the State of Maine as follows:

Sec. 1.  5 MRSA §1746, as amended by PL 1989, c. 483, Pt. A, §19, is further amended to read:

§1746. Retention of part of contract price prohibited

In Except as provided in section 1746-A, in any contract awarded for any public improvement the State shall withhold 5% of the money due the contractor until the project under the contract has been accepted by or for the State, except that when the contract has been substantially completed the State may, upon request, further reduce the amounts withheld if it deems determines it desirable and prudent.

Under any contract made or awarded by the State or by any public department or official thereof, including the construction, improvement or repair of any and all ways, roads or bridges with appurtenances which, by law, are under the supervision of the Department of Transportation, the contractor may, from time to time, withdraw the whole or any portion of the amount retained for payments to the contractor pursuant to the terms of the contract, upon depositing with the Treasurer of State: A negotiable certificate of deposit, United States treasury bonds, United States treasury notes, United States treasury certificates of indebtedness, United States treasury bills, or bonds or notes of the State of Maine or bonds of any political subdivision in the State of Maine. No amount shall be withdrawn in excess of the market value of the securities at the time of deposit or of the par value of such securities, whichever is lower.

The Treasurer of State shall collect all interest or income when due on the obligations so deposited and shall pay the same, when and as collected, to the contractor who deposited the obligations. If the deposit is in the form of coupon bonds, the Treasurer of State shall deliver each coupon as it matures to the contractor. The Treasurer of State shall have the power to enter into a contract or agreement with any national bank, trust company or safe deposit company located in New England or New York City for custodial care and servicing of any securities deposited with him pursuant to this section. Such services shall consist of the safekeeping of said securities and of all services required to effectuate the purposes of this section.

Any amount deducted by the State, or by any public department or official thereof, pursuant to the terms of the contract, from the retained payments due the contractor, shall be deducted, first from that portion of the retained payments for which no security has been substituted, then from the proceeds of

any deposited security. In the latter case, the contractor shall be entitled to receive interest, coupons or income only from those securities which remain after such amount has been deducted.

Any assignment of retained payments made by the contractor shall be honored by the Treasurer of State as part of the procedure to accomplish the substitution of securities under this section, provided that such assignment will not be made without prior notification to the contracting agency of the State and the Treasurer of State. Such assignment shall not impair the equitable rights of the contractor's surety in the retained payments or in the securities substituted therefor in the event of the contractor's default in the performance of the contract or in the payment of labor and material bills or other obligations covered by said surety's bond.

Any contract made or awarded by the State, political subdivision or department or official thereof shall include the cost of necessary pollution control, if any, which will be required during the execution of the contract; provided the cost of pollution control activity which is required by legislation or regulation, passed or promulgated after the date on which bids are received for the project for which such contract is made or awarded, shall be paid for in an equitable manner.

The Director of the Bureau of Public Improvements may approve contracts with a provision for daily financial incentive for projects completed before the scheduled date when it can be demonstrated that the early completion will result in a financial savings to the owner or to the State.  The financial incentive may not be greater than the projected daily rate of savings to the owner or the State.

Sec. 2.  5 MRSA §1746-A is enacted to read:

§1746-A.  Retention of part of contract payment for state and

major school construction projects

This section governs the retention of part of the contract payment for public improvement projects.  Nothing in this section prevents the withholding of payment to cover good faith claims as provided in Title 10, section 1118.

1.  Definitions.  As used in this section, unless the context otherwise indicates, the following terms have the following meanings.

A. "Owner" means the State, a school administrative unit or a school building committee having an interest in real

property on which a public improvement project is or will be constructed.

B.  "Public improvement project" means the construction, major alteration or repair of buildings or public works owned or leased or hereafter constructed, acquired or leased by the State or any department, officer, board, commission or agency of the State that is in excess of $1,000,000 in value; or the construction, major alteration or repair of school buildings that is in excess of $1,000,000 in value and for which state school construction aid is paid.

2.  Bases of retention.  Payment under a contract or subcontract under a public improvement project may not be withheld except for nonperformance, for known defects or for retainage as provided in this section.  Payment may not be retained in anticipation of warranty defects for which there is no evidence.  As used in this subsection, "nonperformance" includes, but is not limited to, defects in workmanship or materials, failure to perform all of the work specified or delay by the general contractor or subcontractor that causes adverse financial consequences.

3.  Line-item retainage.  Payment and retention of payment on a public improvement project must be based on contract line items.  Contract line items for each project must be identified by the parties prior to the start of the project.  If payment is retained under this subsection, the amount retained may not exceed 5% of the payment for approved work on that line item. Nothing in this subsection obligates an owner to make payment of a contract line item in the case of nonperformance on that line item.  When the owner determines that performance has been completed or corrected for that line item, and has accepted the work on the line item, the owner must authorize release of retained payments at the next regular requisition meeting under the contract and pay in accordance with subsection 7.

4. Retention of final 5% of line item payments.  At the end of the performance period for each contract line item, the owner may retain up to the last 5% of payments due to the general contractor on that line item. The total of any payments retained under this subsection and subsection 3 may not exceed 5% of the value of the line item.  When work on the line item is accepted as complete by the owner, the owner must pay in accordance with subsection 7.

5.  Inspection; substantial completion and payment.  The general contractor shall notify the owner in writing when the project is substantially complete and the owner shall inspect the project.  If the owner agrees it is ready for issuance of the

substantial completion certificate, the owner shall establish jointly with the general contractor a punch list and a list of incomplete work remaining on the project and the parties shall jointly assign dollar values to the items on those lists as follows: for punch list items, 150% of the value; and for incomplete items, 100% of the value. Assignment of punch list and incomplete list values must occur not later than the next regularly scheduled inspection under the contract or as otherwise required by law.  At this time, a substantial completion certificate must be issued with the punch list, the list of incomplete work and assigned item values attached.  All retained payments except those for punch list or incomplete items or good faith claims as provided in Title 10, section 1118 must be authorized for payment as part of the current requisition and payment made in accordance with subsection 7.  As used in this section, "punch list" means a list, made near the completion of work, indicating minor items to be corrected or work to be performed by the general contractor or subcontractor in order to complete the work as specified in the contract documents.

6.  Payment of final retainage.  The general contractor shall ensure that any punch list items and any incomplete items identified on the list provided in subsection 5 are corrected or completed within a period of time mutually agreeable to the owner and the general contractor.  When one or more line items on the list are corrected or completed, the general contractor may notify the owner, who shall inspect the work.  If the owner determines that the work has been corrected or completed satisfactorily, the owner shall pay the general contractor in accordance with subsection 7.

7.  Inspections; prompt payment; penalties.  Any inspection required by this section must take place not later than the next regularly scheduled inspection under the contract or as otherwise required by law.  Any payment required under this section must be made and any penalty for nonpayment or late payment of a required payment under this section must be imposed in accordance with Title 10, chapter 201-A.  Any penalty imposed on an owner under this section may not be paid with state funds or with funds that are reimbursable by the State.

8.  Subcontractors.  The owner shall include in uniform construction documents for public improvement projects provisions establishing the same relationship between general contractors and their subcontractors as this section establishes between the owner and the general contractor with regard to payments and retention of payments due under the contract for the project.

Sec. 3.  5 MRSA §1747, as amended by PL 1997, c. 295, §1, is further amended to read:

§1747. Questionnaire as prebid qualification

The public official may require, from a firm proposing to bid on public work duly advertised, a standard qualification statement and a letter from a licensed bonding company confirming that the firm has the financial capacity to perform the work before furnishing that person with plans and specifications for the proposed public work advertised.

The Director of General Services, after consultation with the appropriate department head or superintendent of schools, may refuse to release plans and specifications to a general contractor or subcontractor for the purpose of bidding on a project:

1.  Untimely completion.  If, in the opinion of the director, there is evidence the general contractor or subcontractor has not completed in a timely manner a prior construction project or projects and the resulting noncompletion clearly reflects disregard for the completion date and has created a hardship for the owner;

2.  Incomplete work.  If, in the opinion of the director, there is evidence the general contractor or subcontractor has a history of inability to complete similar work;

3.  Insufficient resources.  If, in the opinion of the director, there is evidence the general contractor or subcontractor does not have sufficient resources to successfully complete the work or if the general contractor or subcontractor is unable to obtain bonding for the project; or

4.  Misconduct.  If the general contractor or subcontractor has been convicted of collusion or fraud or any other civil or criminal violation relating to construction projects.

If a general contractor or subcontractor is disqualified for any of the reasons stated in subsection 1, 2 or 4, the director may disallow the general contractor or subcontractor from bidding on any similar public improvements for a period not to exceed one year.

Sec. 4.  Application.  This Act applies to public improvement projects for which contracts are signed on or after January 1, 2000.

SUMMARY

This bill applies to state construction projects over $1,000,000 in value and to school construction projects over $1,000,000 in value and for which state aid is received.  The bill limits the retention of contract payments on those public improvement construction projects to line items in the project contract and to situations in which unsatisfactory progress has been made by a contractor or subcontractor.  In those cases, up to 5% of the payment due under the project contract may be withheld until all contract requirements for the line item have been completed.  Following completion of a line item, any retained payments must be paid promptly.  At the end of a project, the value of punch list and incomplete items may be retained as well as withholding to cover good faith claims of the owner, including claims for unsatisfactory progress on the project.  Over the course of the project, the owner makes the determination of how much of the payment due will be retained up to the 5% limit and as to whether satisfactory progress has been made on the project.