Amend the bill in section 1 in that part designated "§1746." by striking out all of subsection 2 and inserting in its place the following:

'2.  Retainage.  In a contract awarded for a public improvement, the public owner may retain 5% of the money due the contractor until substantial completion of the work.  At substantial completion, the owner, the contractor and the architect shall inspect the work and prepare a punch list.  The owner may thereafter withhold for defective or incomplete work only those funds that are sufficient to account for 3 times the value of punch list work.  As punch list work is completed, the retainage held by the owner must be correspondingly reduced.  If within 60 days of  establishment of the punch list all or part of the punch list work is not completed, the owner may permanently retain the withheld funds attributable to that work and the contractor is still obligated to complete the work.  Funds may not be retained in anticipation of warranty claims but may be retained as directed by contractor's surety or as necessary to account for liquidated damages or other contract defaults as determined by the designer.'

Further amend the bill by inserting at the end before the summary the following:

'FISCAL NOTE

The bill establishes new provisions for retainage for the State's public improvements contracts and applies these provisions as well as the other provisions that currently govern state contracts to all public owners.  These new contracting requirements represent a state mandate pursuant to the Constitution of Maine.  The additional local costs can not be determined.  Unless General Fund appropriations are provided to fund at least 90% of the additional costs or a Mandate Preamble is amended to the bill and 2/3 of the members of each House vote to exempt this mandate from the funding requirement, municipalities, school administrative units or other public owners may not be required to implement these changes.

State departments and agencies, primarily the Bureau of General Services within the Department of Administrative and Financial Services and the Department of Transportation, will incur additional costs related to the accelerated punch list provisions and the more frequent payment of retainage amounts. The bill could also increase state costs for legal fees for wrongful withholding of retaining.  The affected state departments and agencies can absorb any additional costs utilizing existing budgeted resources.'

SUMMARY

This amendment alters the system of retainage of funds on public construction projects established in the bill by:

1.  Adding the architect to the list of those who inspect the project at the substantial compliance stage and prepare the punch list of unsatisfactory work;

2.  Increasing the amount of retainage that may be held after substantial compliance to 3 times the value of the punch list items; and

3.  Establishing a limit of 60 days after creation of the punch list during which the contractor must make the changes on the list.  After that time, the owner may keep the retainage if the punch list items are not completed and the contractor is still obligated to complete the punch list.

The amendment also adds a fiscal note to the bill.